## Slide 1: Infra ART- Datacenter Connectivity
PI24.2 Sprint 2 Review
Innovating the ASML standard IT Infra services, ensuring they are easy to request, easy to consume, secure and always on
Datacenter Connectivity

## Slide 2: Infra ART – Datacenter Connectivity PI24.2 Sprint 2 Review
IART | Feature | Business Value | What’s done (deliverables) | What’s next

## Slide 3: Infra ART – Datacenter Connectivity PI24.2 Sprint 2 Review
IART | Feature | Business Value | What’s done (deliverables) | What’s next
IART-9416 René | LiveNX - Analysis of current setup | Clean environment | Current setup is analysed | -
IART-9464 René | LiveNX - creating runbooks | Clean environment | Runbook created | -
IART-9617 René | LiveNX DC FW, F5, FMC Cleanup execution | Clean environment | Cleanup is executed | -
IART-9553 René | FRA continuation | Validation of the selected provider for FRA Based on predefined requirements | Participated in meetings and worked together on a slidedeck | -
IART-9594 René | Bresplus support 24.2 sp2 | Get a stable Bresplus setup | Troubleshoot connectivity | Continue supporting
IART-9652 René | Agree and update header policy | Protect against Cyber Attacks | Align with OPS on a new header Policy Create new header Policy Supported automation team on access to connectivity LAB setup | Implement new header policy on small set of firewalls and validate.
IART-9465 René | Extend firewall logging with Allowed traffic | Protect against Cyber Attacks | Create slidedeck on vendor feedback Present slidedeck | No PoC based on outcome of HNT meeting
IART-9019 Uzo | CR Automation-Isolating DC zone from ASML | Protect against Cyber Attacks | succesfully updated the Threat IP list via the API (on the global vdom for each physical cluster). Rene is next week going to check how to apply the entries to a predefined rule in the header policy. | Martijn minnen is on vacation and I dont have access to the automation tools (rundeck and ansible). I have to wait for his return so we can continue working together on the next step
IART-8490 Uzo | CMDB Data Extraction from DCC Hardware | Define and facilitate data sources for DC Platform, automating data injection to optimize ServiceNow database |  | 
IART-9021 Uzo | NDH 2.0 – Placeholder- enabling R7 /Ansible for compliancy testing | Improve Risk & Compliance against new (CIS) baselines |  | 

## Slide 4: Infra ART – Datacenter Connectivity PI24.2 Sprint 2 Review
IART | Feature | Business Value | What’s done (deliverables) | What’s next
IART-9021​ Shrinivas​ | Creation of approved ASML CIS Baselines​ | Improve Risk & Compliance against new (CIS) baselines​ | waiting for the review document. CMDB data updated for F5 and FGT solution | Ajay T (EO) requested to hold / not to update the file as requirement is being finalized.
IART-9011 IART-9012​ Shrinivas​ | GeoDNS - IT FC DevEnv Greenhouse design phase​/ Implementation | Ability to steer client-server traffic to nearest Datacenter, improving user experience​ | Deployed the F5, AppC, Firewall rules Tested the connectivity and application access Setup working fine Handover to Ops for support | N/A
IART-9064​ Shrinivas​ | Loadbalancer configuration extraction - Production environment​ | Increase visibility on the status of the ADC environment for workload / application owners​ | Select option of Cibrl fetching the information from F5 device. Need to schedule further meeting with technical team to share the ACC success and replicate the same in Product Env. | Schedule meeting on 14th May @3pm
IART-8937​ Shrinivas​ | GeoDNS – SAP Implement including Cloud ADC/Workload​ | ​ | Completed the failover testing. Client raise a concern about Non VPN US users redirect to EID site. The setup is working fine as per design – VPN user with LDNS access is redirected to closest DC. If there is strong business case then raise a request. | N/A

## Slide 5: Infra ART – Datacenter Connectivity PI24.2 Sprint 2 Review
IART | Feature | Business Value | What’s done (deliverables) | What’s next
IART-8050 Shubh, Rene | LiveNX –Cleanup PoC –Datacenter | Ensure removal of unused configuration lines | LiveNX Cleanup runbook created. LiveNX Cleanup executed. | Feature Closed from DCLAN perspective.
IART-8930 Shubh, William, Rene | Flow collection on Network equipment | Ensure increased control and visibility on (near) real-time network traffic for RBA via several platforms | NetFlow feasibility complete POC feasibility in progress Splunk team supports NetFlow. | Discussion with EPIC Owner about the POC Feasibility Splunk team will setup NetFlow Infra
IART-8981 Shubh, Rene | Implement SIEM -Use cases for Secure Chamber Perimeter | Facilitate in creating more insight usage of connectivity constructs within HighNA environment | Audit logging enabled in ACI Deny logging enabled in Firewall Audit logging enabled in Firewall | Splunk team is working on Audit logging onboarding for firewall. CDC Team will enable alert from Splunk logs.

## Slide 6
Thank for your time!
Questions?
Veldhoven
Datacenter Connectivity
René Jans-Beken
Shrinivas Swami
Shubhanshu Sharad Jaiswal
Uzochikwa Enunwa
William Kimandu
Joran Koenders
David Keesman